PROJECT LOG BOOK

College Name:  Hirasugar Institute of Technology, Nidasoshi

Department:   Dept. of Computer Science and Engineering

Academic Year:  2025-26

Title of Project:  Lung Cancer Detection Using CT(Computer   Tomography) Image Processing & Machine Learning

Batch Number:  GA1

Student Details

| Sl. No. | Name of Student | USN | Contact No. | Email ID | Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | Mr. Aftab Yaragatti | 2HN22CS005 | 6362099891 | aftabyaragatti80@gmail.com |  |
| 2 | Miss. Bhagyashree Poojari | 2HN22CS013 | 7204073517 | bhagyapoojari1918@gmail.com |  |
| 3 | Miss. Kavita Dodagoudanavar | 2HN22CS024 | 6362388965 | kavitadodagoudanavar74@gmail.com |  |
| 4 | Miss. Laxmi Bilur | 2HN22CS026 | 8310848293 | laxmibilur16@gmail.com |  |

Guide Name:  Prof. M. G. Ganachari

Designation:  Assisstant Professor

Guide Signature:

GUIDELINES FOR MAINTAINING THE LOGBOOK

- Each student must maintain this logbook throughout the project / internship duration.

- Record daily/weekly progress, observations, tasks, and outcomes.

- All meetings with the guide must be documented with date, agenda, discussion points, and action items.

- Data collected, work progress, and analysis should be updated systematically.

- Students must ensure originality and accuracy of information.

- At the end of each review, obtain the guide’s signature.

- This logbook will be evaluated based on: Meeting effectiveness, Clarity of documentation, Relevance of content, Regular updates

# Progressive Assessment of Project Work

| Week No. | Meeting Dates | Duration | Planned Activities | Actual Work Done | Guide Suggestion | Sign |
| --- | --- | --- | --- | --- | --- | --- |
| Week 1 4 Aug 2025 – 9 Aug 2025 | 4 Aug 2025 9 Aug 2025 | 6 hours 5 hours | Finalize problem statement | Project guidelines were discussed, team roles were assigned, and the problem statement was finalized. The synopsis was created, reviewed, and finalized. |  |  |
| Week 2 11 Aug 2025 – 16 Aug 2025 | 11 Aug 2025 16 Aug 2025 | 6 hours 5 hours | Literature survey | Literature survey was conducted using journals and research papers to study existing systems and related work. The guide reviewed the literature survey and suggested improvements, and the required corrections were made accordingly. |  |  |
| Week 3 18 Aug 2025 – 23 Aug 2025 | 18 Aug 2025 23 Aug 2025 | 6 hours 5 hours | Finalize tools &Technologies requirement analysis | Tools, technologies, and system requirements were analyzed for the project. The guide suggested changes in technology selection, and the necessary updates were made. |  |  |
| Week 4 25 Aug 2025 – 30 Aug 2025 | 25 Aug 2025 30 Aug 2025 | 6 hours 5 hours | Design review and corrections. | System architecture and block diagrams were prepared, and preprocessing steps to clean and prepare features were identified The guide reviewed the system design and preprocessing approach, suggested modifications, and the required corrections were made. |  |  |
| Week 5 1 Sept 2025 – 6 Sept 2025 | 1 Sept 2025 6 Sept 2025 | 6 hours 5 hours | Initial model setup. | Model selection was carried out and baseline training was initiated to evaluate initial performance. The guide reviewed the baseline implementation and training process and suggested necessary corrections, which were incorporated. |  |  |
| Week 6 8 Sept 2025 – 13 Sept 2025 | 8 Sept 2025 13 Sept 2025 | 6 hours 5 hours | Training results | Training results were analyzed, and model parameters were fine-tuned to improve accuracy and performance. The guide reviewed the updated training results and suggested further refinements, which were implemented. |  |  |

| Week 7 15 Sept 2025 – 20 Sept 2025 | 15 Sept 2025 19 Sept 2025 | 6 hours 5 hours | Project process review | The PPT was prepared, reviewed by the guide, and the suggested corrections were made. The project process was reviewed and the work progress, outcomes achieved so far, and skills used were discussed. |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Week 8 22 Sept 2025 – 27 Sept 2025 | 22 Sept 2025 27 Sept 2025 | 6 hours 5 hours | System architecture | Project development was initiated. The team set up the working environment and discussed the overall implementation plan. Initial system architecture was designed, including high-level block diagrams for data flow and component interaction. |  |  |
| Week 9 29 Sept 2025 – 4 Oct 2025 | 29 Sept 2025 4 Oct 2025 | 6 hours 5 hours | Hardware and Software requirements | Hardware finalized: GPU-enabled system with sufficient RAM and storage for CT datasets. Software analyzed: Python, TensorFlow/Keras (CNN & ResNet), Scikit-learn (NB), OpenCV, and frontend-backend stack (Node.js, React, TypeScript, Next.js, Flask) for model integration and deployment. |  |  |
| Week 10 6 Oct 2025 – 11 Oct 2025 | 6 Oct 2025 11 Oct 2025 | 6 hours 5 hours | Hardware and software Setup | Hardware setup finalized for computation (GPU system) to support model training. Software modules developed for CT image upload, preprocessing, and integration with ML models (CNN, ResNet, NB) for lung cancer prediction. |  |  |
| Week 11 13 Oct 2025 – 18 Oct 2025 | 13 Oct 2025 18 Oct 2025 | 6 hours 6 hours | Design algorithm, Code | Project algorithms were designed and core functionalities were coded. Additional algorithms were implemented and features were developed through coding. |  |  |
| Week 12 20 Oct 2025 – 25 Oct 2025 | 20 Oct 2025 25 Oct 2025 | 6 hours 5 hours | Hardware and Software testing | Hardware components were tested individually, and software modules were tested for accuracy and correct output. Hardware and software modules were successfully integrated into a single system. |  |  |
| Week 13 27 Oct 2025 – 1 Nov 2025 | 27 Oct 2025 1 Nov 2025 | 6 hours 5hours | Integrated testing | The complete system was tested as a whole to verify overall performance and accuracy. The guide reviewed the integrated system, suggested corrections, which were made, and the project was approved. |  |  |
| Week 14 3 Nov 2025 – 8 Nov 2025 | 3 Nov 2025 8 Nov 2025 | 6 hours 5 hours | Project report preparation | The project report was prepared and documented as per the prescribed format. The guide reviewed the project report and suggested corrections, which were updated accordingly. |  |  |
| Week 15 10 Nov 2025 – 15 Nov 2025 | 10 Nov 2025 15 Nov 2025 | 6 hours 5 hours | Final Project Report Submission 0n 15-Nov-2025 | The revised report was reviewed again by the guide, minor corrections were made, and the final report was approved. The final project report was submitted on 15 Nov 2025. |  |  |
| Week 16 17 Nov 2025 – 22 Nov 2025 | 17 Nov 2025 22 Nov 2025 | 6 hours 5 hours | Exhibition preparation | model along with software components was checked for proper working. Preparation for the project exhibition was done, and roles were distributed among team members |  |  |
| Week 17 24 Nov 2025 – 29 Nov 2025 | 24 Nov 2025 29 Nov 2025 | 6 hours 5 hours | Final Year Project Exibition-2025 on 24-Nov-2025 | The final year project exhibition -2025 was conducted on 24 Nov 2025, where the project was displayed and explained. The project proposal for KSCST was prepared, reviewed by the guide, and necessary corrections were made. |  |  |
| Week 18 1 Dec 2025 – 7 Dec 2025 | 5 Dec 2025 7 Dec 2025 | 6 hours 5 hours | - KSCST Project Proposal Submission on 5-Dec-2025 - Conference Paper Soft copy Submission to Guide 0n 07-Dec-2025 | The final proposal was shown to the guide, applied through the portal with payment, and successfully submitted. The conference paper was prepared, reviewed by the guide, corrections were made as suggested, and the soft copy was submitted to the guide. |  |  |